Website Redesign: Platform Strategy Analysis

Kanduit UG – kanduit.de

# Executive Summary

This analysis compares four approaches to updating kanduit.de with your refreshed brand styling, examining effort, cost, technical capability, and long-term maintainability.

## At a Glance

| Approach | Effort | Timeline | Cost/Year | Flexibility |
| --- | --- | --- | --- | --- |
| Route 1: Custom CSS | 15-40 hrs | 2-4 wks | $192–$240 | Low |
| Route 2: Migrate to Webflow | 240–480 hrs | 6-8 wks | $600–$960 | High |
| Route 3: Migrate to Netlify | 480–960 hrs | 12-20 wks | $200–$400 | Very High |
| Route 4: Squarespace API | 80–160 hrs | 4-8 wks | $192–$240 | Medium |

# Route 1: Custom CSS Redesign in Squarespace (Stay Put)

## What It Is

Apply your updated brand styling via Squarespace's CSS editor and visual customizations without leaving the platform.

## Effort Estimate

Design audit & CSS planning: 8–12 hrs

CSS implementation (colors, fonts, spacing, layout tweaks): 7–20 hrs

Testing & refinement: 2–8 hrs

Total: 15–40 hours (2–4 weeks at 10 hrs/week)

## Timeline

2–4 weeks depending on CSS complexity.

## Cost Breakdown

| Item | Cost |
| --- | --- |
| Design & CSS work (15-40 hrs @ $80–$120/hr) | $1,200–$4,800 |
| Squarespace plan (Business or Commerce) | $192–$240/yr |
| Annual platform cost | $192–$240/yr |

## Pros

Fastest to launch; minimal downtime

Stay on a platform you know

Lowest cost upfront

No content migration needed

Easy to edit copy and images yourself

## Cons

No API access to pages/content; limited customization ceiling

Can't use Cowork/Claude for future updates via MCP

CSS-only redesign may feel cosmetic; structural changes impossible

Maintenance: CSS tweaks and testing required for edge cases

# Route 2: Migrate to Webflow

## What It Is

Rebuild your site in Webflow, a visual design platform with full API support and MCP connector for Cowork automation. Webflow controls design, CMS, and hosting.

## Effort Estimate

Planning & design system in Webflow: 40–80 hrs

Page rebuild (layout, styling, interactions): 120–240 hrs

Content migration & manual entry: 40–80 hrs

Testing, SEO, domain setup: 20–40 hrs

Client review & refinement: 20–40 hrs

Total: 240–480 hours (6–8 weeks at 40 hrs/week)

## Timeline

6–8 weeks (faster if site is simple; longer for complex interactions or forms).

## Cost Breakdown

| Item | Cost/Year |
| --- | --- |
| Migration & build (240-480 hrs @ $80–$120/hr) | $19,200–$57,600 |
| Webflow Premium plan ($25/mo yearly) | $300/yr |
| Domain (transferred or new) | ~$10–$15/yr |
| Annual platform cost | $310–$315 |

## Pros

Full design control & native CMS

API available for automations & integrations

Visual builder—less code required

SEO-friendly with built-in CMS

Can integrate with Cowork/Claude for content updates

Professional hosting & CDN included

## Cons

Large upfront effort (240–480 hrs)

Content migration manual—Squarespace doesn't export clean data

Downtime during migration (plan rollout carefully)

Webflow has learning curve for advanced customizations

Higher platform cost vs. Squarespace in Year 1+

# Route 3: Migrate to Netlify (Headless CMS)

## What It Is

Decouple content from presentation by moving to a headless CMS (Payload, Contentful, Strapi) hosted on Netlify. Your frontend becomes a React/Next.js app, fully customizable and API-first.

## Effort Estimate

Headless CMS setup & configuration: 60–120 hrs

Frontend framework setup (Next.js, React): 80–120 hrs

Component build & styling: 120–240 hrs

Content migration: 80–160 hrs

Testing, optimization, deployment: 40–80 hrs

Documentation & training: 20–40 hrs

Total: 480–960 hours (12–20 weeks at 40 hrs/week)

## Timeline

12–20 weeks (much longer due to infrastructure & custom code).

## Cost Breakdown

| Item | Cost/Year |
| --- | --- |
| Setup & build (480-960 hrs @ $80–$120/hr) | $38,400–$115,200 |
| Netlify Pro plan ($20/mo) | $240/yr |
| Headless CMS (Payload free to Contentful $100–$200/mo) | $0–$2,400/yr |
| Domain | ~$10–$15/yr |
| Annual platform cost (Year 2+) | $250–$2,655/yr |

## Pros

Ultimate flexibility & full control over frontend

Headless = swap frontend without moving content

Strong API & full automation potential

Netlify MCP available for Cowork integration

Low platform costs long-term

Scalable for complex strategies

## Cons

Very long build timeline (12–20 weeks)

Requires developer expertise; not a visual builder

Content migration is complex

Steeper learning curve for non-technical team

Infrastructure maintenance on you

Higher risk of scope creep

# Route 4: Use Squarespace API Directly

## What It Is

Leverage Squarespace's Commerce API to programmatically manage products, orders, and contacts. Combine with custom CSS for a hybrid approach.

## API Capabilities & Limitations

| Capability | Available? |
| --- | --- |
| Create/edit pages | ❌ NO |
| Create/edit blog posts | ❌ NO |
| Manage products (Commerce sites only) | ✓ YES |
| Manage orders (read/create) | ✓ YES |
| Manage inventory | ✓ YES |
| Manage contacts/leads | ✓ YES (recent) |
| Manage forms/submissions | ✓ YES |
| Manage site design/CSS | ❌ NO |
| Webhooks (for automation) | ✓ YES (orders, inventory) |
| Rate limits | 300 req/min; 100 req/hr for orders |

## Effort Estimate

API integration planning: 8–16 hrs

Custom CSS redesign: 15–40 hrs

Backend (Node.js/Python) for sync: 40–80 hrs

Testing & deployment: 10–20 hrs

Total: 80–160 hours (4–8 weeks at 20 hrs/week)

## Timeline

4–8 weeks (depends on integration complexity).

## Cost Breakdown

| Item | Cost |
| --- | --- |
| API integration & CSS (80-160 hrs @ $80–$120/hr) | $6,400–$19,200 |
| Squarespace plan (Business) | $192–$240/yr |
| Backend hosting (AWS Lambda, etc.) | ~$0–$50/mo |
| Annual platform cost | $192–$840/yr |

## Pros

Stay on Squarespace; no migration

Can automate commerce operations

Moderate effort

Lower long-term platform cost

Good for B2G workflows

## Cons

API doesn't touch pages/blogs—CSS redesign only

No headless capability

Requires backend code for integrations

No Cowork/Claude MCP available

Limited upgrade path if you outgrow Squarespace

# Recommendation

For kanduit.de: Route 1 (Custom CSS redesign) now + Route 2 (Webflow migration) for Year 2.

## Rationale

Phase 1 (Now): Route 1 — Custom CSS Redesign

Updates brand styling in 2–4 weeks without disruption

Minimal cost ($1,200–$4,800)

Keeps site live and fully functional

Quick brand refresh signals agility to market

Phase 2 (Year 2): Route 2 — Webflow Migration

Plan in parallel; execute when brand stabilizes

Build full CMS & Cowork integration

Unlocks Claude automation for content updates

Proven platform for B2G/B2B German companies

## Why NOT the others

Route 3 (Netlify): Too much effort for a service/consulting site.

Route 4 (API): Solves only automation, not brand redesign. Adds complexity without flexibility.

# Next Steps

Finalize brand colors, typography, and layout specs

Request CSS redesign quote from developer

Launch Phase 1 (Custom CSS) to refresh brand

Plan Webflow migration in Q4 2026 for H1 2027 launch

Evaluate Webflow MCP + Cowork for content workflows